## Slide 1: Slug Study
Austin Yuan
Guangyang Chen (Project Owner)
Janson Chiu
Kevin Zhang
Priya Rajarathinam (Scrum Master)
Notes: Chen

## Slide 2: Slug Study
Problem/ Opportunity
The learning resources provided by schools are limited, fixed, and inconvenient, that many students aren’t able to benefit from them. Students need extra learning helps to acquire better academic performance, and students who took the course before would tutor more effectively.
High Level Goals
Students and tutors from the same school can get matched.
Generate an order containing meet-up info: time, locations, tutoring fees.
Students and users can rate each other after the tutoring session.
Notes: Chen

## Slide 3: Sprint 1
Goal: Onboard users and allow students to view tutors and for tutors to view student requests.
User stories
  As a user, I want to sign up and sign in so that I can see tutor information or find tutors
  As a tutor, I want to see students who request me
Spikes
  Researching options technologies
  Determining user needs
  Planning system architecture
Infrastructure Tasks
  Set up database
  Set up Git repository
Notes: Priya

## Slide 4: Sprint 2
Goal: Match students with tutors and set up meeting time.
User Stories
  As a student, I want to be able to filter tutors by my availability so that I can save time browsing
  As a user, I want to be able to schedule tutoring sessions so that I can coordinate meetings with my student/tutor
Spikes
  Researching options for notifying users of scheduled session
Infrastructure Tasks
  Set up web server, *integrate Google Calendar API

## Slide 5: Sprint 3
Goal: students and tutors can rate each other after the tutoring session
User Stories
  As a student, I want to be able to make sure the tutor I have fits my needs and learning style.
  As a student I want to make sure that the tutor I’m paying for is worth the money.
  As a tutor I want to make sure that the student I’m tutoring can pay me for my services on time and in full.
  As a tutor, I want to make sure the student I’m tutoring will come in with realistic expectations and will make good use of my time and effort.
Spikes
  Determining the most effective system for rating both tutors and students
Infrastructure Tasks
  No additional infrastructure
Notes: Kevin

## Slide 6: Sprint 4
Goal: Tutoring sessions can be hold online.
User Stories
  As a student, I want to have my tutoring session online so that I can get tutor’s help at home in bad weather.
  As a student, I want to have my tutor teaching me not in person so that I can have more privacy.
Spikes
  Research technologies supporting online video talk and record.
Infrastructure Tasks
  Integrate online video talk APIs.

## Slide 7: Architecture
User
Front-end
Backend
Server Connection
Request & Post
Return Results
Notes: Janson

## Slide 8: Technology
Front End: Javascript, React.js
Back End: Python, Flask
Version Control: Git
Database: PostgreSQL, AWS
Notes: Priya

## Slide 9: Minimum Viable Product
With our minimum viable product, users should be able to sign up for an account and populate their account with relevant info, such as availability and classes. Students should be able to browse tutors for specific courses, and tutors should be able to sign up to tutor certain classes.
Stories to be completed:
As a user, I want to sign up and sign in so that I can see tutor information or find tutors
As a student, I want to browse for a tutor so that I can be matched with a tutor matching my needs
As a tutor, I want to receive requests based on classes that I specify
Notes: Austin